## Slide 1: Pentaho Partner Program
James O’Reilly, Global Learning
Nuno Pereira, Professional Services
February 4th - 8th 2019
EMEA Partner Program – Sefton Park

## Slide 2: Welcome (Day 3)
Day 2 recap
Development planning
Solution development
  Solution Architecture
  Data (integration) architecture
  Reports/Analytics
Plan for deployment

## Slide 3: Agenda - Day 2
Day | Timing | Activity / Deliverable |  |  | 
 |  | Solution Architect Technical Architect |  | Business Analyst Report Developer | Data Scientist ETL Developer
2 | Morning | Day 1 recap Project scope definition |  |  | 
 |  | F & NF requirements Solution Architecture Solution components Pentaho components Infrastructure | Report/Analytics design and mockup |  | Data discovery Data (integration) design
 | Afternoon |  |  |  | 
 |  | Project planning session |  |  | 

## Slide 4: The prototype and data discovery (day 2)
Data Integration
Data Integration
Analytics
Metadata
Join 4 datasets into 1 agile fact table to enable data discovery
Insight into data
to plan for ETL development
Verify user requirements
to plan for modelling
and report development

## Slide 5: Evolving the Prototype
Prioritize this
Data Integration
Data Integration
Analytics
Metadata
Analytics
Metadata
Data integration
Plan for incremental extraction
Staged data integration process
Data quality actions
Parametrize (input file location)
Set up logging
Job scheduling
Data modeller
ODS?
Dimensional model
Business definitions
Reporting
Evolve metadata
Evolve reports
Dashboard
Parametrize
Schedule
Data Integration
Data Integration

## Slide 6: Agenda - Day 3
Day | Timing | Activity / Deliverable |  |  |  | 
 |  | Solution Architect Technical Architect |  | Business Analyst Report Developer |  | Data Scientist ETL Developer
3 | Morning | Day 2 recap |  |  |  | 
 |  | Development plan + Stand up call |  |  |  | 
 |  | Evolve the data model Business definitions and annotations Security model and user profiles Auditing and logging | Evolve metadata models Evolve reports Develop a dashboard Report linking/parametrizing |  |  | Plan for incremental extraction Staged data integration process Data quality actions Parametrize (input file location) Set up logging Job scheduling
 | Afternoon | Shared environment set-up |  |  |  | 
 |  | ctd … |  |  | ctd … | ctd …

## Slide 7: Minimum Viable Product & Stretch targets

## Slide 8: Deliverables (Pentaho Artefacts)
Meta data model (annotated)
  Mondrian
  Metadata
Reports
  1 Analyzer report
  1 Interactive report
  1 Dashboard
DI repository structure
Load all *.kjb/*.ktr
  Load staging .kjb
  Load datamart (5 + 1 .ktr)
Parametrize
  input file directory
  database connection
Logging enabled (for top level)
Move input file when done
(Logical/physical data model)
BA repository structure
User profiles
  Content security
  Data security
Audit log turned on
Documentation
  Solution Architecture
  Backlog
Parallel job execution staging
DI auto-documentation
.xls data dump (to be used as “report”)
Report distribution using PDI
Time series forecasting (Weka/PDI)
Data Integration
Reporting/Analytics
Solution Architect
Use content linking (in dashboard)
Geo reporting
PRD report
  On SQL
  On PDI
Change login page
Change welcome page
iFrame embedded report
MVP
Stretch target

## Slide 9: Thank You